## Slide 1: caI2 – Iteration c1
Kickoff meeting
10-1-2008

## Slide 2: agenda
Intro
Iteration
User Stories
Some new checkpoints
  Approach Brainstorming
  Peer Review
  Timeline

## Slide 3: Iteration
Comprised of a collection of User Stories.
The target duration for an iteration, from beginning to end, is 4 weeks.
Iteration and User Stories will be tracked using GForge Implementation Items.

## Slide 4: User Stories
A “User Story” is a description of how the user interacts with the system, as understood from the user’s perspective.
Descriptions are short in length (target is 5 sentences) - just enough detail such that the implementation team can form the approach to the implementation.
A group of User Stories will comprise an Iteration.
Allow the project team to reach an understanding of what functionality the iteration contains as well as the level of completion.
Example: “A Investigator clicks on a “View Image” link and the NCIA website appears in a new browser window, displaying the corresponding image.”
Can be used as the minimum “script” that will be used by the tester to verify the implementation.
Downside: User Stories are not intended to describe all possible touch points to other User Stories and the system architecture. This could lead to fragmentation of the user experience as well as the code base. We’ll address this with two new development checkpoints “Approach Brainstorming” and “Peer Review”

## Slide 5: Approach Brainstorming
The first step in the implementation of a user story.
Occurs after the user story has been assigned for implementation, but before development.
A short white boarding session (target 1 hour) in which the technical approach is arrived at. If it takes more than one Brainstorming meeting to arrive at an approach that is fine.
  Session documentation: optional but a digital photo of the whiteboard might be practical.
  Centra has a white boarding tool.
Meeting arranged by the person who has been assigned the implementation of the user story.
Brainstorming is complete when the approach is agreed on by the attendees and the implementer understands the approach well enough to begin coding.
Additional Brainstorming sessions may be necessary to complete implementation but are not required.

## Slide 6: Peer Review
occurs before any subversion commit.
  [Suggested Practice: commit code as frequently as you can without breaking existing functionality.]
an opportunity for a second set of eyes to follow the logic.
an opportunity to consider the code in context to the current architecture and make changes to either the implementation or the architecture.
not for bashing programming/typing/spelling skills.
done via a visit to desk or Centra session or email.
  [Suggested Practice: review the Eclipse diff.]
required attendees are the implementer and the architect (Eric, with JP as backup)
Checklist
  Is new/changed code being truly tested in the unit tests?
  Are there improvements that could be made or existing tools that could improve the code? This is to help us all expand our skills (e.g., did you know you could use the Apache commons-lib for xyz...)
  Are any warning suppressions included necessary? are they commented?

## Slide 7: timeline
Requirements are gathered by stakeholders
User stories are authored (typically by stakeholders
User stories are entered in GForge.
User Story is assigned to an implementer.
“Approach Brainstorming” meeting arranged by implementer.
Implementation of User Story in local sandbox.
Peer Review
Code repository updated.
User Story marked as implemented and ready for testing.